**Project Plan**

Retro Robots – Wheel of Jeopardy

Version 1.0 – 28 Jun 2022

Authors:

Wenjun Zhou

Tatiana Correia

Nick Champagne

Keegan Riley

**Contents**

[1.0 Scope 3](#_Toc106789266)

[1.1 Project Objectives 3](#_Toc106789267)

[1.2 Life Cycle Description 3](#_Toc106789268)

[1.3 Work Products (Deliverables) 5](#_Toc106789269)

[2.0 Organizational Structure 5](#_Toc106789270)

[2.1 Team Structure 5](#_Toc106789271)

[2.2 Work Breakdown Structure 6](#_Toc106789272)

[2.3 Project Schedule 7](#_Toc106789273)

[3.0 Risk Assessment Plan 8](#_Toc106789274)

[4.0 Quality Plan 9](#_Toc106789275)

[4.1 Quality Assurance 9](#_Toc106789276)

[4.2 Test Plan 9](#_Toc106789277)

[4.2.1 Purpose of Test Plan 9](#_Toc106789278)

[4.2.2 Test Risks 9](#_Toc106789279)

[4.2.3 Test Methodology 9](#_Toc106789280)

[4.2.4 Test Deliverables 10](#_Toc106789281)

[4.2.5 Test Environment 10](#_Toc106789282)

[4.2.6 Functional Testing 10](#_Toc106789283)

[4.2.7 Regression Testing 11](#_Toc106789284)

[4.2.8 System Testing 12](#_Toc106789285)

[4.2.9 Unit Testing 12](#_Toc106789286)

[4.3 Configuration Management Plan 13](#_Toc106789287)

[4.3.1 Introduction 13](#_Toc106789288)

[4.3.2 Scope 13](#_Toc106789289)

[4.3.3 Configuration Identification 13](#_Toc106789290)

[4.3.4 Configuration Control 14](#_Toc106789291)

[4.3.5 Configuration Audits 14](#_Toc106789292)

[4.3.6 Configuration Status Reporting 14](#_Toc106789293)

[4.3.7 Release Management and Delivery 14](#_Toc106789294)

# Scope

This document contains the Project Plan established to develop the software Wheel of Jeopardy v. 1.0.

## Project Objectives

The objective of this project is to provide an implementation of the game Wheel of Jeopardy. This project will deliver four software increments, defined as skeletal, minimum, target and dream as defined below.

## Life Cycle Description

The software will be developed utilizing the iterative/incremental life cycle. See fig.1.




Fig. 1 Software Life Cycle Model

Source: Module 2 Slides

There are four increments in the project as outlined below. The subsystems of players, game logic, and basic GUI will be implemented in the skeletal increment. The subsystems of database, server, and GUI with more features will be implemented in the minimal increment. In the target increment, the implementation of database, server, and GUI will be finalized and optimized. All the features which could have been delivered if there was more time are listed in the dream increment.

1. **Skeletal Increment**
   * **Subsystems**
     + Players
     + Game logic
     + GUI
   * **Features**
     + Take player input for questions, answers, and process
     + Read local files to retrieve questions
     + Display questions with given category in order
     + Update (answer correct/incorrect) and track scores
     + Opponents chooses the category
     + Counter to track remaining spins in the round
2. **Minimal Increment**

* Subsystems
  + Database
  + Server
  + GUI
* Features
  + Player sends request to server
  + Retrieve information from database

1. **Target Increment**

* Subsystems
  + Database
  + Server
  + GUI
* Features
  + A functional playable game
  + Satisfy all requirements outlined

1. **Dream Increment**

* Allow user to choose certain categories for the whole game
* Animation of the wheel and sound effect
* A version in another language, e.g., Chinese
* Save user’s account information to allow multiple logins
* Play with friends online

## Work Products (Deliverables)

The following deliverables will be produced:

1. Vision Document
2. Software Requirements Specification
3. Software Design Document
4. Skeletal System Demo
5. Minimum System Demo
6. Target System Demo
   1. **Milestones**

The following milestones are planned:

| **Milestone** | **Expected Date** |
| --- | --- |
| **Planning Complete** | 06/28/2022 |
| **Software Requirements Complete** | 07/12/2022 |
| **Skeletal Increment Complete** | 07/19/2022 |
| **Software Design Complete** | 08/02/2022 |
| **Minimum Increment Complete** | 08/09/2022 |
| **Target System Complete** | 08/23/2022 |

Table 1. Milestones

# Organizational Structure

## Team Structure

**Project Manager:** Tatiana Correia

**Lead GUI Developer:** Keegan Riley

**Lead Software Architect:** Wenjun Zhou

**Lead Tester:** Nick Champagne

**Lead Configuration Manager:** Keegan Riley

**Lead Quality Manager:** Tatiana Correia

**Editor:** Nick Champagne

## 2.2 Work Breakdown Structure




Fig. 2 WBS

## 2.3 Project Schedule








Fig. 3 Schedule

# Risk Assessment Plan

**Risk Identification and Analysis**

The main risk for this project is schedule risk, which incurs a loss of missed project deadlines. Schedule risk is caused by inadequate estimates, inaccurate assumptions, delay in activities caused either by a team member assigned to other projects, personal emergencies or by a delay in a predecessor activity.

**Risk Planning**

Schedule risk mitigation consists in periodic meetings to monitor and control the schedule and assignment of more than one team member to critical tasks. In addition to design and test plan review, requirements will be traced to design and tests to further mitigate schedule risk. Given team experience and agreement on the team charter, the probability of schedule risk materializing is low.

**Risk Tracking and Resolution**

To ensure this expectation holds, risks will be tracked to verify their probability of occurrence does not increase over the course of the project. The team may use an N-top risk list or similar tool for this purpose with simplicity being a key factor. Regular meetings will also serve to identify additional risks. Risks must be addressed via avoidance and reduction, which means no risk consequences are acceptable. Though not feasible for all real-world projects, the limited scope of this project lends itself to avoiding risk consequences.

# Quality Plan

## 4.1 Quality Assurance

Quality assurance processes will consist of reviews, dynamic tests, and configuration control. Independent reviewers will conduct reviews.

Software Requirements shall be reviewed according to the following criteria:

* Unambiguous
* Testable
* Complete
* Consistent with other requirements

Software Design Document shall be reviewed according to the following criteria:

* Modularity
* Low coupling
* High cohesion
* Encapsulation

Team will adopt the following coding standard:

* Google Java Style Guide – <https://google.github.io/styleguide/javaguide.html>

Software code will be tested dynamically, per below test plan. Integrity of builds and baselines will be maintained per below configuration management plan.

## 4.2 Test Plan

### **4.2.1 Purpose of Test Plan**

This software test plan outlines testing order, goals, and responsibilities in accordance with well-defined project requirements.

### **4.2.2 Test Risks**

The primary testing risk is delay of project milestones and deliverables, which is possible in two ways. The first is the risk of over testing or going beyond the reasonable amount of testing required to verify software behavior. The second is delayed identification of problems and faults that might slow the software development lifecycle (SDLC).

### **4.2.3 Test Methodology**

The Retro Robot team SDLC for the Wheel of Jeopardy project will be incremental, and the testing technique will be specifications-based. A finite number of test cases will be selected to verify software behavior. Software testing will occur throughout the SDLC and will be refined throughout as well. Periodic reports will be provided to programmers to aid in identifying and preventing problems and faults.

For the categories listed below, no items will be excluded from testing. The Retro Robots team will be responsible for testing the Wheel of Jeopardy software prior to delivery, and the effort will be led by Nick Champagne, Lead Tester. If the team does not select anyone else (or no one else volunteers) to perform testing, the responsibility falls to Nick Champagne, Lead Tester.

### **4.2.4 Test Deliverables**

Given the test plan will be revised throughout the SDLC, additional test deliverables may be added. Test plan deliverables include but are not limited to:

1. Weekly or bi-weekly testing reports (depending on deadlines)
2. Milestone testing reports for each increment of project delivery
   1. Skeletal increment
   2. Minimal increment
   3. Target increment

### **4.2.5 Test Environment**

Testing environments include NetBeans integrated development environments (IDEs) on Windows 10 or Windows 11 operating systems.

### **4.2.6 Functional Testing**

**Items to Test**

Items that will be tested include:

* User Interface
  + Player’s turn
  + Spin button
  + Spin counter
  + Player scores
  + Wheel
  + Game board
* Game Logic
  + Player Turns
    - “Lose turn” sector
    - “Free turn” sector
    - “Spin again” sector
    - “Player’s choice” (category) sector
    - “Opponent’s choice” (category) sector
  + Scoring
    - Add points to player score for correct answers
    - Subtract points to player score for incorrect answers
    - Store score for first round during second
  + Game Wheel
    - 12 Category sectors (placed randomly) – two for each category
    - One “Lose turn” sector
    - One “Free turn” sector
    - One “Bankrupt” sector
    - One “Player’s choice” (category) sector
    - One “Opponent’s choice” (category) sector
    - One “Spin again” sector
  + Rounds
    - Two rounds per game
    - Double point rewards in second round
    - Add first and second round scores at the end of the second round
    - Highest total score wins game
  + Spin Counter
    - Increment spin count for each spin
    - Maximum 50 spins per round
  + Game Board
    - Multiple choice questions
    - Six categories
    - Five questions per category

**Test Pass / Fail Criteria**

Conformance tests will pass provided software functionality meets project requirements.

**Test Entry / Exit Criteria**

Given the specifications-based approach to testing, conformance testing will begin at the start of the SDLC and will govern all other forms of testing. Conformance tests will conclude at the end of the target increment of the SDLC.

### **4.2.7 Regression Testing**

**Items to Test**

Items that will be tested include:

* All test cases that passed for all previous increments of the SDLC at the minimal and target increments of delivery.

**Test Pass / Fail Criteria**

Regression testing will pass so long as all test cases that passed for the previous increment of delivery pass for subsequent increments of delivery. Regression testing will fail if any test case that passed for a previous increment of delivery fails in a subsequent increment of delivery.

**Test Entry / Exit Criteria**

Regression testing will begin as soon as the minimal increment of delivery is started. The first round of regression testing will end upon successful testing of all skeletal increment test cases at delivery of the minimal increment in the incremental SDLC. Similarly, the second round of regression testing will begin at the start of the target increment of delivery and will end prior to target increment delivery. All regression testing ends prior to final unit, functionality, and conformance testing.

### **4.2.8 System Testing**

**Items to Test**

Items that will be tested include:

* Wheel of Jeopardy (whole software)

**Test Pass / Fail Criteria**

System tests will pass if all system functionality behaves as expected.

**Test Entry / Exit Criteria**

System testing will begin during the minimal increment of delivery and will end in the target increment before the final conformance testing.

### **4.2.9 Unit Testing**

**Items to Test**

Items that will be tested include:

* All classes and class methods

**Test Pass / Fail Criteria**

Unit testing will pass provided individual unit tests produce the desired software behavior and conform to project requirements (i.e., conformance testing also passes). Tests will fail if either the individual unit does not produce the desired software behavior or does not pass conformance testing.

**Test Entry / Exit Criteria**

Unit testing will begin at the start of the incremental SDLC and end in tandem with final conformance testing at the end of the target increment.

## 4.3 Configuration Management Plan

### **4.3.1 Introduction**

While the project is in development, we will be making changes to our code base. This SCMP is developed so that we can better identify changes, control the changes, and make sure the plan is implemented correctly while making sure we report the changes to others. As a team, we have agreed to utilize GitHub as our main repository store.

### **4.3.2 Scope**

The SCMP is made to assist with making, reporting, and tracking any changes made to the original codebase. Throughout the software development process, it will help us keep track of all changes and assist in going through and making the changes.

SCMP activities are defined as

* Identifying a change
* Control a change
* Ensure the change is being properly implemented
* Also have a way to document a change
* Configuration auditing
* Configuration status reporting
* Release management and delivery

### **4.3.3 Configuration Identification**

**Baselines**

Defining of baselines is crucial to the development lifecycle. Various versions of the development will include updated and/or removed codebase. These changes and edits will be contained to a specific versioning system and will be the baselines of our software.

### **4.3.4 Configuration Control**

**Version/Change Control**

Using GitHub, we will utilize the branching ability to checkout and check-in code updates. Primary development for the various parts of the project will be completed in their own branches. Once development for functionality is finished, a merge request will be pushed, and reviewers not associated with the development will review the developer’s code. Our builds will be mainly focused on the deliverables for the project: Skeletal, Minimal, and Target. Each will be given their own branch and stored in the repository for version control purposes. Depending on specification, documentation may be needed to state why the change is required.

### **4.3.5 Configuration Audits**

A software audit is “and independent examination of a software product, software process, or set of software processes by a third party to assess compliance with specification, standards, contractual agreements, or other criteria.” For our purposes, we will be acting as the third party internally. While we have leads for the software architecture and GUI design, every member will be able to perform software audits on each other to confirm our product is still within specifications.

### **4.3.6 Configuration Status Reporting**

Configuration status reporting supports the development process by sharing the necessary information concerning the software configuration. Other parts concern the raw data, this includes the extraction, arrangement, and formation of reports according to requests. Such information could include name and version of CIs, approval history of changed CIs, software release contents and comparison between releases, number of changes per CI, and average time taken to change a CI.

### **4.3.7 Release Management and Delivery**

Our releases will be structured around the deliverables. Our first release will be the Skeletal version on 07/19, the proceeding release will be the Minimal version on 08/09, and the final release will be the Target release on 08/23. Throughout the development lifecycle of this project, we will unlikely have any other major releases but may have a few simple minor releases that will be stated as such “Skeletal v2” meaning this version is based on the Skeletal release but with some updates from v1 and not up to date with the Minimal release.